Client Project Proposal & Sprint 1 Plan

TEMPLATE & INSTRUCTIONS

# Instructions

This week (either Week 3 or 4), meet with your client and complete Part A — Project Proposal Summary — together with them. This is not a document you write about your client; it's a document you agree with your client. It becomes the shared reference point for what you're building.

Once Part A is agreed and signed off, complete Part B — your Sprint 1 Plan — allocating every task for the first 3 weeks of the Design & Bootstrap sprint across your team. Submit both parts as one document.

Roles on a real client team don't have to match the 5-role structure used in the in-class simulation. Combine or split roles based on what this specific project actually needs (e.g. a BA doubling as a developer, or two people on UX if the project is design-heavy). The only non-negotiable: it must be unambiguous who owns each task – PM,BA and UX tasks are not split, only one person in charge, but a BA can double up as UX.

# Understanding the 3-Sprint Structure

Every capstone project runs the same fixed arc, regardless of what you're building. You'll need to understand this before you can write the roadmap section in Part A. Things may change but overall your definition is always Initiation and Design > Core MVP Feature > Refine MVP  , for short we refer to this as ICR (Initiation, Core , Refined)

If the ICR does not fit your project, you still need to build your project around the three sprints, if this does not fit the client, please invite either Alessio or Nhi into the discussion.

### Sprint 1 — Design & Bootstrap

Two separate tracks run in parallel, not one. Infrastructure is real, not mocked — your web server, database, and storage are actually stood up and live by the end of this sprint. Product is NOT working code — designs and a paper prototype only (a digital mockup, e.g. Figma, is fine — it doesn't need to be literal paper). No working features yet, mocked or otherwise.

This sprint answers: is the plumbing live, and do we know what we're building? Not: does anything work yet.

### Sprint 2 — Core  MVP

The single main feature that proves your project's core value proposition, built end-to-end even if rough. Not polished, not complete — but a real user or client can see the idea works. This sprint answers: does the core idea actually function?

### Sprint 3 — Refine MVP

Hardening, polish, and secondary features if time allows, fixing what Sprint 2 exposed. This sprint answers: is this now presentable and closer to production-credible?

# Part A — Project Proposal Summary

Complete this section during or immediately after your client discussion. (Remove the blue boxes like this one)

## Project Details

Project name: NBN-UX Design Practices Using AI

Client / organization: NBN (National Broadband Network)

Prepared by: Team 22

Date of client discussion: 07/08/2026

## Team & Roles

List everyone on the team and what they own. Combine roles where the project calls for it — just make sure every task in Part B maps to a name here.

| Role | Assigned to | Notes |
| --- | --- | --- |
| Project Manager | Hami Faizal | [e.g. also supporting Dev this sprint] |
| User Experience | Sophie Dorland | [ ] |
| Business Analyst | Helbert Pemba | [ ] |
| Developer | Alex Davidson | [ Developing and Testing ] |
| Developer | darcy burke | [ Developing and Testing ] |

## Problem Statement

[2-3 sentences: what problem is the client actually trying to solve? Write this in the client's own language where possible.]
Improve the work people do in a team with AI. How to make a multi-user system that AI agents have the same context/environment.

NBN wants to improve how its teams use and adopt AI in their day-to-day work, particularly across UX, business analysis and other non-technical parts of the software development lifecycle. A key issue identified during the previous NBN workshop was that current AI tools do not support team collaboration well

## Target Users

[Who will actually use this? Be specific — not "everyone."]

NBN employees involved in the software development lifecycle who use or could benefit from AI-assisted workflows

## Proposed Solution

[2-3 sentences: what are you proposing to build, at a high level?]

Design and develop a prototype that demonstrates how AI could better support collaborative work across NBN teams and improve the way employees use AI within their existing workflows.

## Scope Boundaries

In scope this term:

- Researching and defining relevant AI-assisted UX and collaborative workflow use cases for NBN.

- Designing and prototyping a solution that improves how NBN employees use AI in their work.

- Building an MVP that demonstrates the project's primary use case end-to-end.

- Conducting usability testing to determine what works and does not work for users.

- Refining the MVP based on testing and project findings.

- Producing a solution that is sufficiently researched, designed and developed to present back to NBN.

Out of scope this term:

- Creating or training a new AI/large language model- the project will use existing AI models or services where required.

- Delivering a fully production-ready enterprise system for deployment across NBN.

- Replacing NBN's existing software development or UX processes in their entirety.

- Full integration with NBN's internal production systems unless access and requirements are later provided and agreed.

## 3-Sprint Roadmap

One sentence per sprint, describing the state of the project at the end of that phase — not a list of activities.

Sprint 1 — Design & Bootstrap: Define priority use cases, solution direction, and complete the initial prototype/design.

Sprint 2 — Raw MVP: Build the core AI-assisted workflow end-to-end as a functional MVP.

Sprint 3 — Refine MVP: Usability test, refine and polish the MVP based on user feedback.

## Success Criteria

A well-researched, well-designed and functional MVP that improves how NBN employees use AI in their work, supported by usability testing and the insights gained about what does and does not work for users. The final outcome should also be of a quality that can be confidently presented to NBN.

## Assumptions & Constraints

- Alessio is acting as a proxy for NBN; direct involvement from NBN staff during the project may be limited primarily to the final presentation, with a possible intermediate session if available.

- Leon will provide further direction on UX-specific scope and requirements.

- The exact solution and priority use cases have not yet been confirmed and will be defined during Sprint 1.

- A multi-user AI system is a possible solution direction, not a fixed client requirement.

- NBN's exact technical, security, privacy and AI-governance requirements were not confirmed during this meeting.

- The specific AI model is not considered the primary technical challenge; existing models such as Claude or other suitable LLMs may be used.

- Any use of paid infrastructure, storage, APIs or AI services will depend on available university/team resources and agreed tooling.

- Both RMIT teams are expected to operate independently and develop different or complementary approaches rather than delivering the same solution.

## Client Agreement

Both the client and a team representative should confirm this proposal reflects what was discussed before Part B is built out.

Client name: [Name]

Client signature / date: [Signature / Date]

Team representative: [Name]

Team signature / date: [Signature / Date]

# Part B — Sprint 1 Plan (Weeks 1–3)

Allocate every task for the Design & Bootstrap sprint across your team, week by week. Every task must sit on either the Infrastructure track or the Design/Product track — Sprint 1 has no working features on either track. The tracks are here only to help you separate things with more granularity. 
Remember that every team member needs to contribute 4 solid hours of work per week.

Two example tasks are included below (one per track) to show the level of detail expected. Replace and add cards until every piece of Sprint 1 work is on the board with a clear owner.

## Week 1

### EXAMPLE — Stand up web server and database

| Owner | [Name/Role] | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 1 | Hours | [Hours] |

Description: Provision the web server and database the project will run on for the rest of the term. Confirm both are reachable and a placeholder page/route responds successfully.

Deliverable: Live server + database, confirmed reachable at a real URL.

Acceptance criteria:

✓ Server provisioned and running

✓ Database created and connected

✓ Placeholder route returns a successful response

### EXAMPLE — Draft initial requirements from client discussion

| Owner | [Name/Role] | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 1 | Hours | [Hours] |

Description: Turn this week's client discussion into a short requirements document covering the problem, target users, and the main feature Sprint 2 will need to prove.

Deliverable: Requirements document shared with the team.

Acceptance criteria:

✓ Problem and target users documented

✓ Candidate main feature for Sprint 2 identified

✓ Shared with client for confirmation